Constraints and Assumptions

The following constraints and assumptions shape the design and delivery of version 1 of the proposed AI-supported grant application service for UK charities. The tables are intended for direct inclusion in a Business Requirements Document and present the agreed position in a concise form, without listing source document names in the table content itself.[file:7][file:14][file:39]

Design and Delivery Constraints

| Constraint | Description | Implication for v1 (to refine) |
| --- | --- | --- |
| Writing-only focus | The service launches as a grant writing tool, with grant discovery explicitly deferred to later phases.[file:7] |  |
| No grant discovery | Charities must already know which grant they are applying for; the service will not search for or recommend grants in v1.[file:7] |  |
| No live grant data | The service will not integrate with external grant databases or live funder data sources in v1.[file:15][file:19] |  |
| Limited integrations | Only minimal agreed integrations are in scope for v1; broader links to charity CRMs, finance systems, or other operational tools are deferred.[file:16][file:21] |  |
| UK-only coverage | The service is limited to UK charities and UK grant applications.[file:6][file:21] |  |
| Free access model | The service must be available free of charge to eligible charities.[file:10][file:9] |  |
| Ownership and stewardship | The service is initially operated by an individual, with a planned transition to a Community Interest Company for longer-term stewardship.[file:11] |  |
| Open, documented codebase | The codebase must be documented and publicly hosted to enable continuity if maintenance is handed over.[file:40] |  |
| Defined sunset process | If support can no longer continue, charities must be given notice and the ability to export their data before decommissioning.[file:40] |  |
| AI capability limits | In v1, AI is limited to text generation and document summarisation.[file:38] |  |
| Mandatory human review | AI-generated content must be reviewed and approved by the user before it is used in an application.[file:39] |  |
| No liability for AI content | The service acts as a writing aid only and does not guarantee funding outcomes or accept responsibility for submitted content.[file:13] |  |
| Regulatory compliance | The service must comply with UK GDPR, the Data Protection Act 2018, and relevant Charity Commission guidance.[file:14] |  |
| Evolving AI regulation | AI regulatory developments will be monitored, but a full AI-specific compliance regime is not part of v1 delivery.[file:14] |  |
| Minimal metrics infrastructure | Only basic passive usage metrics will be captured in v1; broader analytics and survey tooling are deferred.[file:5] |  |

Planning Assumptions

| Assumption | Description | Implication for v1 (to refine) |
| --- | --- | --- |
| Small charity focus | The main users are expected to be small and mid-sized UK charities, especially those with limited internal fundraising capacity.[file:2] |  |
| Non-specialist users | Typical users are likely to be staff or volunteers without specialist bid-writing expertise.[file:3] |  |
| Basic digital literacy | Users are assumed to have basic digital skills such as using email, web forms, and copy-paste workflows.[file:1] |  |
| Information already exists | Charities are assumed to already hold the organisational, project, budget, and impact information needed for an application.[file:8][file:7] |  |
| User provides inputs | In v1, information is expected to be provided manually by the charity rather than pulled in from multiple external systems.[file:8][file:16] |  |
| Willingness to review AI output | Users are assumed to accept and complete a mandatory review step before using AI-generated content.[file:39] |  |
| Trust depends on data control | Charities are expected to place high value on data ownership, privacy, and assurance that their data will not be used to train AI models.[file:20] |  |
| Basic metrics are sufficient initially | Early evidence of value is assumed to come from simple measures such as registrations, applications created, and returning users.[file:5] |  |
| Future impact measurement | More advanced measures such as time saved, success rates, and satisfaction are assumed to be introduced in a later phase.[file:5] |  |